# Epic: Enhance Workspace Management with WIP (Work-In-Progress) Functionality

## Description

This epic introduces enhancements to the S3 filesystem to manage read-only workspace folders effectively. It focuses on comparing, tracking, and committing/rejecting changes in workspaces while maintaining data integrity. The enhancements include automated metadata comparison, the creation of a dedicated DynamoDB table for tracking WIP workspaces, APIs for workspace management, and improved error handling and notifications.

## Acceptance Criteria

- Metadata comparisons should occur automatically, highlighting valid and invalid changes.

- A new DynamoDB table should store information about WIP workspaces and support comparisons.

- APIs should allow for listing and filtering WIP workspaces based on series group IDs and series IDs.

- Errors in a workspace comparison should block commits until resolved.

- Commit/Reject operations should update metadata stores, handle failures gracefully, and reflect status in the UI.

- Critical failures should trigger email notifications to SATS support.

- A service should create updated read-only workspaces with committed changes.

- Comprehensive logging and error-handling mechanisms must be implemented.

## Stories

### Story 1: Automate Metadata Comparison for Workspace Files

Build functionality to automatically compare workspace files for metadata changes. Highlight valid and invalid changes in comparisons and log results.

Acceptance Criteria:

- Automatically detect and compare metadata changes in WIP workspaces.

- Display a list of valid and invalid changes.

- Log comparison failures and suggest saving the workspace again if required.

### Story 2: Create DynamoDB Table for WIP Workspaces

Design and implement a new DynamoDB table to track WIP workspaces and support comparison operations.

Acceptance Criteria:

- Create a schema to store workspace metadata, series group IDs, series IDs, and change details.

- Ensure scalability and efficient queries for WIP workspace data.

### Story 3: Build APIs for Managing WIP Workspaces

#### Story 3a: Build API to List Series Group IDs with WIP Workspaces

- Endpoint lists all series group IDs associated with WIP workspaces.

#### Story 3b: Build API to List Series IDs for a Series Group with WIP Workspaces

- Endpoint lists all series IDs within a specific series group with WIP workspaces.

#### Story 3c: Build API to List All WIP Workspaces for a Series ID

- Endpoint lists all WIP workspaces associated with a series ID.

#### Story 3d: Build API to Display Changes for Selected Workspace

- Endpoint lists valid and invalid changes in the workspace.
- If comparison fails, log the issue and suggest saving the workspace again.

### Story 4: Build Commit/Reject Functionality

Develop APIs to commit or reject workspace changes, ensuring all errors are resolved before committing.

Acceptance Criteria:

- Commit operation updates the metadata store and confirms successful updates in the UI.

- Reject operation discards changes in DynamoDB and deletes the workspace.

- If a write operation fails, log the error, notify the user, and prevent changes from being discarded.

- Block commit operations if there are unresolved errors.

### Story 5: Implement Email Notifications for Critical Failures

Build a notification system to inform SATS support about critical failures during workspace operations.

Acceptance Criteria:

- Generate email notifications for critical failures.

- Include detailed error logs and suggested actions in the email.

### Story 6: Create Updated Read-Only Workspaces with Committed Changes

Develop a service to generate new read-only workspaces incorporating committed changes.

Acceptance Criteria:

- Service updates workspaces in the read-only S3 filesystem with new committed changes.

- Ensure that no uncommitted or invalid changes are included in the updated workspace.

### Story 7: Comprehensive Error Handling and Logging

Ensure robust error handling and logging across all components to prevent data inconsistencies and support debugging.

Acceptance Criteria:

- Log all errors with sufficient detail for debugging.

- Ensure errors are reported back to users with actionable suggestions.

- Block operations until all errors are resolved.